## Slide 1: Cyber-security Considerations Team 16
Paul Earhart, Haoran Geng, Dustin Kline, Larry Kozlowski
Supervisor: Dr. Padgett
Client: Rolls-Royce

## Slide 2: Overview
Project Description
System Overview
Analogous Car System
Hacking Device
Demo System
Current Progress
Technical Risks
Questions?

## Slide 3: Project Description
Vehicles are becoming more electronic
More systems are being controlled by machines
There is little to no security in vehicles
Tasked with
  Creating an emulated car system
  Penetration testing of a car system
  Hardening a car system against attacks

## Slide 4: Analogous Car System
Emulated Vehicle
Comprised of
  Engine Control Unit - BeagleBone Black
  Critical System Nodes - Arduino Nanos
  Interface - CAN bus

## Slide 5: Analogous Car System
Safety Critical Systems
Engine Controller
Brake Controller
Speed Controller
Cooling System Controller

## Slide 6: Analogous Car System
Multi-node CAN bus
Controller Area Network
2-wire bus
NO security
CAN Bus Data Frames

## Slide 7: Hacking Device
Portable AIO Package
Battery Powered
OBD-II Compatible
Easy GUI to begin attacks

## Slide 8: Hacking Device
Multiple Attacks
Destructive Denial of Service (DDoS)
  Flood the bus so nodes can’t communicate
  Effectively shutting down a system
Man in the Middle
  Pretend we are a trusted node
  Send information to destroy or debilitate sub systems

## Slide 9: Progress
Analogous Car System - 90%
  Completed - Nodes Created, CAN Bus working
  TODO - Add sensors to nodes instead of emulating outputs
Hacking Device - 10%
  Completed - Connected to CAN bus
  TODO - Write software package, Make portable
Hardened Car System - 0%
  TODO - Find ways to stop/prevent attacks
Current Analogous Car System

## Slide 10: Risks
Hacking Device
  Attacks working reliably
  Making it portable enough
Hardened Car System
  Finding ways to prevent attacks

## Slide 11: Questions?